## Slide 1: Planning for People Walking and Bicycling
Instructor course information
Notes: Report No. FHWA-SA-19-034

## Slide 2: Module Outline
What is a plan?
Why have a ped/bike master plan?
Common elements of a plan
The planning process
  Before the plan
  Developing the plan
  Implementing the plan

## Slide 3: What is a Plan?
A document used by the implementing agency as a roadmap for action
The plan should:
  Establish a baseline
  Outline goals, objectives, and strategies to achieve them
  Make specific design recommendations
  Identify or establish supportive policy language
  Set a process for implementation, monitoring, and reporting
Plans and policies work together to achieve shared goals
Notes: Key Message: A bicycle and pedestrian master plan is a document that is used by the implementing agency (the city, the state, developer, or other) as a roadmap to create a network of pedestrian and bicycle facilities within a designated timeframe. The final document is created after months or years of public engagement, visioning, and evaluation.
Notes: Elected officials or a governing board and/or community-based advisory board must often approve the master plan before it is implemented.
While there are some common elements (such as public participation) that nearly all bicycle and pedestrian planning projects should include, such projects otherwise can vary greatly, depending upon the situation. An effective, interconnected system of bicycle and pedestrian facilities requires planning at multiple levels.

## Slide 4: Hierarchies of Plans
Statewide
Regional
City/town/local
Area-specific
Corridor
Others?
Source: Oregon DOT
Notes: Key Message: Priorities and projects for walking and bicycling can be determined at all these levels as part of various planning efforts. Most of these levels could also have a mode-specific plan for walking and/or bicycling.
Notes: Briefly summarize the pedestrian and bicycle issues and level of detail that may be possible at each of these levels.
Statewide – The Statewide Transportation Improvement Program (STIP) is the State’s four-year capital improvement program that includes project from an MPO or rural TIP. States also have a Strategic Highway Safety Plan that provides a framework for reducing fatalities and serious injuries for all road users, including bicyclists and pedestrians.
Regional – e.g., MPOs put together their Transportation Improvement Program (TIP), which is a list of projects approved at the local level. These projects must be consistent with the region’s long-range plan, often called a Metropolitan Transportation Plan or Regional Transportation Plan. Some places may have a Regional Comprehensive Plan that touches on more than transportation. Some MPOs may have an active transportation plan or a bicycle plan that focuses on regional priorities and corridors. Examples include the San Diego Association of Governments’ Regional Bike Plan “Riding to 2050” or the Atlanta Regional Commission’s “Walk, Bike, Thrive” plan.
City/town/local – e.g., comprehensive plan, land use plan, transportation/mobility/connectivity plan.
Area specific - e.g., site plan, small area plan.
Corridor – Corridor studies or plans are often actions that were identified in a local plan.
Source: Image from Oregon DOT. Available: https://www.oregon.gov/ODOT/Planning/Documents/OBPP.pdf

## Slide 5: Federal Requirements
Growth in the number of communities that have prepared bicycle and pedestrian plans after passage of ISTEA (1991)
States and MPOs required to address bicycle and pedestrian needs during the planning process
Notes: Key Message: Efforts to plan for bicycle and pedestrian mobility were given a tremendous boost by the Intermodal Surface Transportation Efficiency Act of 1991 (ISTEA) and subsequent transportation legislation that has had a continuing emphasis on multimodal transportation.
Notes: States and MPOs are required to incorporate appropriate provisions for bicycling and walking into the State Transportation Improvement Program (STIP) and transportation improvement programs (TIPs). Each State is required to establish a bicycle and pedestrian coordinator position in its State Department of Transportation (DOT).
Connection to other Module: Additional information about the role of Federal legislation is in the Introduction module.
Source: Adapted from the FHWA University Course on Bicycle and Pedestrian Transportation (2006). Lesson 4.

## Slide 6: Bike/Ped Plan Introduction

## Slide 7: Why Have a Ped/Bike Master Plan?
  Understand public needs/demands
  Establishe shared language and understanding of vision and goals
  Create buy-in and sense of ownership
  Know where you are headed
  Plan for resources (time, $$)
  Institutionalize ped/bike data collection and policies within an agency
City of Charlotte, NC
Notes: Key Message: It is important to understand the need for a pedestrian/bicycle master plan before you start creating the plan. Each community will have its own set of problems and assets, so stakeholder input is critical at this stage (though public participation should be incorporated into the entire process).
Notes: Community members should help inform the plan’s vision, goals, and priorities. The quality of the public participation process is important. Having a two-way system of communication can improve the public participation process. This can help build support for the plan as community members become personally invested in the plan, while helping to ensure that community members’ needs are being served. Additionally, the public participation process should solicit input from everyone affected, not just the most educated and/or outspoken.
It is also a good idea to understand the logistics of creating and implementing a pedestrian/bicycle master plan before you begin. Ultimately, creating a pedestrian/bicycle master plan can help communities use their time and money efficiently by understanding community needs and prioritizing funds and projects accordingly.
By creating a pedestrian/bicycle master plan, communities can indicate a recognition that bicycling and walking are legitimate forms of transportation. As such, municipal agencies should plan for and routinely accommodate bicyclists and pedestrians in the same way that they plan for automobile travel.
Source: Image from City of Charlotte Bicycle Plan https://charlottenc.gov/Transportation/Programs/Documents/Charlotte%20BIKES%20Final.pdf

## Slide 8: Why Have a Ped/Bike Master Plan?
  Begin inter- and intra- agency discussion about responsibility for pedestrian maintenance and improvements
  Officially recognize bicycling and walking as legitimate modes of transportation across sociodemographics
  Measure progress toward shared goals/vision
Atlanta Regional Commission
Notes: Notes: List continued from previous slide.
Source: Image from Atlanta Regional Commission https://atlantaregional.org/plans-reports/bike-pedestrian-plan-walk-bike-thrive/

## Slide 9: Common Elements of Bike/Ped Plans
Plan and process for public participation
  Essential for ensuring an equitable process and outcome
  Required by Federal transportation legislation and FHWA/FTA planning regulations
Vision, goals, objectives and performance criteria
Assessment of current conditions and needs
Identification of activities and policies required to achieve the objectives
Source: Town of Chapel Hill, NC
Notes: Key Message: A well-done plan will include all the elements listed on this slide and the following slide.
Source: Image from Town of Chapel Hill Mobility and Connectivity Plan. Available: https://www.townofchapelhill.org/residents/transportation/bicycle-and-pedestrian/chapel-hill-mobility-and-connectivity-plan

## Slide 10: Common Elements of Bike/Ped Plans
Implementation plan (with schedule) for bicycle and pedestrian elements in statewide and MPO transportation plans and TIPs
Evaluation of progress using performance measures and process for reporting progress to the public
Transportation conformity requirements for air quality, where necessary
Procedures/schedule for re-evaluating plan elements
Notes: Key Message: This list is continued from the previous slide.
Notes: A note on the last bullet: it’s important to have procedures/schedule for re-evaluating plan elements over time/as new information or need arises and as conditions change. It’s important to know when to stick to the plan as written and when to revisit considering new information/context. A good plan allows on-the-fly adjustments without sacrificing goals or objectives.

## Slide 11: Integrated vs. Standalone?
Separate master plans for bicycling and walking?
Active transportation plan?
Pedestrian and bicycle chapters in a comprehensive plan?
The best plans are horizontally and vertically integrated
No plan truly “stands alone”
Decide what makes sense for your community

## Slide 12: The Planning process

## Slide 13: The Planning Process
Before the plan
Developing the plan
  Vision, goals, and objectives
  Building information base
  Plan recommendations
Implementing the plan
City of Indianapolis and Marion County - Indy Moves Plan
Notes: Key Message: Decide on the process and document it in the final plan.
Notes: The graphic on the slide depicts the process in one community at a very high level. This plan is the “Indy Moves Transportation Integration Plan” which considers the bicycle master plan and pedestrian plan among its “supporting system plans.”
Source: Image: Indy Moves Transportation Integration Plan. Available: https://www.indy.civicomment.org/indy-moves-transportation-integration-plan-including-pedal-indy-bicycle-plan (Accessed May 2019)

## Slide 14: 1. Before the Plan
Establish the need
  Identify stakeholders
  Gather background info:
    Review existing policies/plans
    Analyze safety data; gather inventory data
    Perform site visits
    Interview key informants
City of Charlotte BIKES Plan
City of Austin Pedestrian Safety Action Plan
Notes: Key Message: Establishing the need for a plan means reaching out to many different groups of stakeholders using many different means of communication. This is the “WHY” – why should we plan? If the plan is an update, clarify why a new version is needed.
Connection to other Module: The module on Safety Analysis addresses analysis of safety data.
Source: Images from:
City of Charlotte Bicycle Plan. Available: https://charlottenc.gov/Transportation/Programs/Pages/Bicycle.aspx
City of Austin Pedestrian Safety Action Plan. Available: http://www.austintexas.gov/pedsafetyplan

## Slide 15
Town of Chapel Hill Mobility Plan
Notes: Key Message: This is an illustration of the “gather background information” step to review existing plans and policies.
Source: Image: Town of Chapel Hill Mobility and Connectivity Plan. Available: https://www.townofchapelhill.org/residents/transportation/bicycle-and-pedestrian/chapel-hill-mobility-and-connectivity-plan

## Slide 16: 1. Before the Plan
Work with active bicycle and pedestrian groups as well as community groups, non-traditional ‘activists’ and traditionally underrepresented populations
  Establish partners
  Identify roles
  Develop workable strategy for equitable and representative public engagement
City of Austin Pedestrian Safety Action Plan
Notes: Key Message: After the function of the plan is determined (the “why” of the planning process), the next steps will be to determine how the plan will be developed and implemented.
Connection to other Module: Inclusive Public Engagement
Source: Image: City of Austin Pedestrian Safety Action Plan. Available: http://www.austintexas.gov/pedsafetyplan

## Slide 17: 1. Before the Plan
Establish advisory committee
Meet with elected officials
Engage the media
Engage the public
  Identify priorities
  Educate and learn
  Build support
  Sell the plan
Notes: Key Message: Prior to the development of the plan it is essential to establish stakeholder buy-in. This may include setting up a citizen advisory committee, developing a consensus on plan goals, objectives, and content, and, if necessary, hiring a consultant. The advisory committee should include key community leaders as well as experts and more traditional stakeholders.
Connection to other Module: Inclusive Public Engagement

## Slide 18: 1. Before the Plan
Obtain funding for the development of the plan (funding for implementation comes later)
  Identify the “home” for the plan
  Develop plan for internal review
  Formalize public involvement process; identify key community leaders
  Develop consensus on the advisory committee mandate and role
  Develop an advisory committee work plan with timeline
Notes: Key Message: Determine what kind of work and funding the plan will require, and who will be responsible for providing the money and staff it will entail. “Home” is a question about where this plan will live: with the ped/bike coordinator? Planning department? Transportation or public works? The project manager can act as the glue for the whole plan, so it is important to have someone in this role who can communicate information well to all the stakeholders involved.
Student Question:
Connection to other Module:
Source:

## Slide 19: 1. Before the Plan
Develop consensus on the type of plan to create and the goals and objectives of the plan
  Assuming you’ll hire a consultant:
  Write an RFP and develop consensus on scoring criteria and the consultant’s accountability to the town and members of the public
  Rules of communication between consultant and client
  Complete consultant selection
Notes: Key Message: Having a common vision of what the plan will look like and what its outcomes might be is important. Some decisions will have to be made regarding whether the plan is focused on projects and programs or policy. Similarly, plan developers should aim to have an agreement on the length, format, and look of the document. Planners should also determine what exactly the goals of the plan are: is the focus on increasing walking and bicycling? Is it to reduce crashes? Will the plan focus on education, engineering, enforcement, encouragement, or some combination?
Notes:
What are some different types of plans? Examples include policy-oriented (Charlotte), project-oriented (Seattle), and programmatic (Washington, DC).
Focus – is the goal to increase mode share, improve safety, or both?
Scope – 2-year plan? 10-year plan?
If a community decides to use consultants, it will need to complete the process of searching for and hiring a consultant prior to beginning the official plan-making process. The selection of a consultant will require checking references, reviewing past plans, conducting interviews, and negotiating contracts.

## Slide 20: 2. Developing the Plan
A quality plan will:
  Have readable text and be accessible to different abilities
  Include an explicit time horizon
  Have clear, usable tables and maps
UNC Chapel Hill Bike Master Plan
Notes: Notes: A note about maps: they must be able to adequately represent the intent of the plan even if taken out of context – many people will look at the maps only, and never read the text.
Source: Image: UNC Chapel Hill Bike Master Plan, in FHWA Bike Network Mapping Idea Book. (2015). Available: https://www.fhwa.dot.gov/environment/bicycle_pedestrian/publications/bikemap_book/

## Slide 21: 2. Developing the Plan
  Common steps
    Engaging the public
    Reviewing transportation and land use policies/regulations
    Identifying or creating supportive policy language
    Identifying and prioritizing improvements
    Establishing facility design procedures
    Assessing bicycle and pedestrian travel demand
Notes: Connection to other Modules:
Factors Influencing Mode Choice
Policies that Support Pedestrian and Bicycle Planning
Bicycle and Pedestrian Data for Planning
Facility and Network Analysis
Inclusive Public Engagement

## Slide 22: 2. Developing the Plan
  Common elements and content
    Vision, goals, objectives, policies, action items, measurable objectives, implementation schedule, and a monitoring and reporting strategy
      All internally consistent and cross-referenced
      Links to other relevant plans (external cross-references)
Notes: Key Message: The content included on this slide will be covered in more detail on subsequent slides.

## Slide 23: 2. Developing the Plan
Plan Introduction
  Summary of the fact base
  Plan/policy precedents and context
  Public engagement process
  Benefits of walking and biking
  Stakeholder priorities/survey results
  Plan process
  How did we get here? Who paid for it?
Notes: Notes: Presenting the benefits of walking and bicycling can help “make the case” but this section should also be clear about who benefits, why, and how, and why those benefits can’t be fully realized absent the actions called for in the plan. The Introduction is also a place to mention whether there are relevant best practices. If so, reference their sources here to show that what you’re doing is based on best available knowledge.

## Slide 24: 2. Developing the Plan
Vision, goals, and objectives
  Often two types of goals:
    Engineering, infrastructure, safety, and design focused
    Social equity, health, “active living” and economic development focused
  A quality plan will:
    Identify objectives and goals that will assist and measure progress in achieving a community’s vision for the future
    Reflect community input and feedback through public engagement
    Be internally consistent and clearly cross-referenced
    Show pictures/examples that help explain the objectives and goals

## Slide 25: 2. Developing the Plan
Vision, Goals, and Objectives - Example
  Vision: “Washington DC will be a city where any trip can be taken on foot safely and comfortably, and where roadways equally serve pedestrians, bicyclists, transit users, and motorists”
  Goal: “Reduce number of pedestrians killed”
  Objective: “Increase miles of bike lane from 25 to 40”
Be explicit about how objectives are connected to and will help achieve goals
Notes: Student Question: What is the difference between a vision, goals, and objectives?
What are some example visions? Goals? Objectives?
Why is it important to have these in the plan?
Establishes values
Establishes priorities
Can establish benchmarks, against which we can show progress within the political process.
By having short-, medium-, and long-term goals, the plan can navigate the political cycle.
Source: District Pedestrian Master Plan. (2009). Available: https://ddot.dc.gov/peds (Accessed May 2019).

## Slide 26
City of Charlotte BIKES Plan
Notes: Key Message: Slide shows a sample vision statement.
Source: Image: City of Charlotte Bicycle Plan. Available: https://charlottenc.gov/Transportation/Programs/Pages/Bicycle.aspx

## Slide 27
Town of Chapel Hill Mobility Plan
Notes: Key Message: Example of the relationship between a vision statement and objectives.
Source: Image from Town of Chapel Hill Mobility and Connectivity Plan. Available: https://www.townofchapelhill.org/residents/transportation/bicycle-and-pedestrian/chapel-hill-mobility-and-connectivity-plan

## Slide 28: 2. Developing the Plan
Build an information base
  Existing conditions
    Mode share, safety, facility extent/inventory, relevant laws
  Previous plans
  Maps and analysis
  Priority corridors
  Other plans
    Land use, transportation, health, small area
Notes: Notes: To build legitimacy and accountability, it is important to describe the analyses that were conducted:
What data were used? How were they collected? By whom?
What models were run, if any?
How were the models interpreted?
What do the results mean?
When noting other relevant plans, describe how the plan is vertically and horizontally integrated, how conflicts among plans are resolved, whether the plan supersedes or is overruled by any other plans.

## Slide 29: 2. Developing the Plan
Plan Recommendations
Policies
Programs/projects
  Education
  Enforcement
  Encouragement
  Engineering
Show connection to goals/objectives
Tie to existing conditions
Involve stakeholders in prioritizing actions
Include plans for data collection/evaluation
Notes: Key Message: May want to include all these elements but set priorities: short, medium, and long-term goals.
Notes:
Short-term: focus on easy, low-hanging fruit – quick things likely supported by the community, such as bike parking, safety around school zones.
Medium-term: programs that take longer to develop – engineering improvements, district-wide child safety curriculum, etc.
Priorities should reflect the goals/objectives and consider existing conditions.

## Slide 30: 2. Developing the Plan
Drafting the actual plan
  Often underestimated – This step includes writing, graphics, map-making, layout, cross-checking, referencing, proofreading
  Share drafts with stakeholders, and establish plan for how feedback will be incorporated into final versions
DRAFT

## Slide 31: 3. Implementing the Plan
Get the plan adopted
Deploy accountability strategies
  Within agency
  With outside partners
  In coordination with advocacy groups
Secure funding
  Routine accommodation and special funding
  Data collection
Conduct evaluation and performance monitoring
  Performance measures (baseline and target)
  Timeline (short, medium, long term)
Notes: Key Message: The plan needs to have an implementation section

## Slide 32: 3. Implementing the Plan
Updating
  In accordance with update plan
Develop an annual work plan
Continue public outreach efforts
Document successes and failures
  Must be publicly available
Notes: Notes:
Updating – Planners must be aware of changes in circumstances that warrant an off-schedule update, or revisions to a specific portion of the plan (e.g., plan may call for treatment X, but when you get to design phase, you might discover that X doesn’t actually fit the context or is no longer a best practice. Must be able to adjust on the fly).
An annual work plan should include specific and measurable numbers and details for plan implementation. Ongoing public outreach should convey what parts of the plan have been implemented. It should also increase awareness about the existence of the plan and solicit feedback on actions that have been taken. As the plan is being implemented, remember to take advantage of any new opportunities that arise.
Public outreach will be part of every project – don’t want to install new facility without informing the public, and getting feedback and buy-in.
Document successes and failures – this can help build momentum and/or identify areas for improvement/change.

## Slide 33: Lessons Learned
Agency structure affects relations and plan
Good timing can help
  Neighborhood plans
  Unified Development Ordinance
Beware of data sinkholes
Social equity—how to include all stakeholders?
Jurisdiction challenges: local vs. DOT
Notes: Notes:
The breadth, depth, and timeline of a plan will be guided by agency structure and its relationship with other agencies and the plan’s relationship to current plans or future planning efforts.
There are many advantages when a ped/bike plan syncs up with a new (or updated) neighborhood plan or UDO, since many objectives could be achieved through action at the neighborhood level or through changes to the UDO.
More data isn’t necessarily better! Be realistic about the types of data you can collect and how they will be used.

## Slide 34: Example: Austin’s Pedestrian Safety Action Plan
Before the plan
  PSAP filled a need from the Vision Zero Action plan
  Community engagement to gather input on safety concerns and strategies
Developing the plan
  Recommendations integrated with other local plans
  Crash analysis supported sidewalks and other countermeasures
Implementing the plan
  Identified funding strategies and partners
  Developed actions for continued evaluation
Austin Pedestrian Safety Action Plan
Notes: Notes: The Vision Zero Action Plan (2016) called for the city to "develop action plans for vulnerable road user groups“ (including pedestrians). The 2018 PSAP includes recommendations to enhance and elaborate upon the recommendations in the Vision Zero Action Plan. The PSAP also supports the implementation of other city plans including: Imagine Austin Comprehensive Plan (2012), Sidewalk Master Plan (2016) and ADA Transition Update (2016), and Austin Strategic Mobility Plan (comprehensive multimodal transportation plan, ongoing).
Connection to Other Module: Austin’s Pedestrian Safety Action Plan is also included as an example in the module Policies that Support Pedestrian and Bicycle Planning, which introduces Vision Zero.
Source: City of Austin (2018) Austin Pedestrian Safety Action Plan. Available: http://austintexas.gov/PedSafetyPlan

## Slide 35: Example: Walk. Bike. Thrive!
Before the plan
  Multiple methods to engage public
  Comprehensive analysis of existing conditions (including health and economic)
Developing the plan
  Continued engagement with advisory groups
Implementing the plan
  “Relentless incrementalism”
  Immediate action steps for ARC
  Local framework for communities
Atlanta Regional Commission
Notes: Key Message: Atlanta Regional Commission is the Metropolitan Planning Organization for the Atlanta metro region and serves as a convener for its ten member counties and the region’s biggest city, Atlanta. The plan’s focused approach to regional walking and bicycling is made up of five strategies, including “Pursue a strategy of relentless incrementalism: increasing walking and bicycling in the region’s suburban and lower-density residential neighborhoods, as well as in auto-oriented corridors often takes time and considerable financial investment. ARC helps communities identify barriers to walking and biking one at a time and works to address them as opportunities arise.” (ARC, 2016)
Notes:
ARC’s public engagement effort used multiple methods (online surveys, community forum, sidewalk and “handlebar” surveys of people walking and bicycling, and advisory groups) and distilled findings into priority topics to address in the plan.
Because the plan’s goals tie bicycling and walking to health and economic competitiveness, the existing conditions analysis examined these areas and provide a baseline for future evaluation of the plan’s effectiveness. The analysis informed recommendations.
Throughout the development of the plan, the project team met with advisory groups including the ARC Equity Advisory Committee and the ARC Bicycle and Pedestrian Task Force. The advisory groups provided input on priorities and needs related to bicycle and pedestrian projects, policy, and programs.
Recommendations included immediate action steps for ARC, such as setting up a resource center to help communities become certified Walk Friendly Communities and Bike Friendly Communities, providing technical assistance for ped/bike project evaluation, and developing a funding strategy for bike/ped projects. A local framework/toolbox provided guidance for the region’s cities and counties to increase active transportation and evaluate outcomes.
Source: Atlanta Regional Commission (2016) Walk. Bike. Thrive! Bike-Pedestrian Plan. Available: https://atlantaregional.org/plans-reports/bike-pedestrian-plan-walk-bike-thrive/

## Slide 36: Summary
Importance of the planning process
  Stakeholder involvement
  Implementation/evaluation
Importance of pedestrian and bicycle master plans
  Set priorities
Don’t reinvent the wheel!